## mmediate Next Activities (High Priority)

### 1. Activity Management Enhancement

- Replace mock data in

ActivitiesList.tsx

with real Supabase queries

- Implement CRUD operations for activities (Create, Update, Delete)

- Add activity dependency management UI for predecessor/successor relationships

- Implement activity type selection (INTERNAL, EXTERNAL, SERVICE) with conditional fields

### 2. Database Schema Completion

- Run the actual fields migration from your

add_actual_fields.sql

file

- Apply activity types enhancement from

add_activity_types.sql

- Implement service lines table for SERVICE type activities

- Add activity dependencies table for scheduling logic

### 3. Real-time Activity Tracking

- Progress update interface for field teams

- Actual vs planned variance reporting using the variance view you created

- Status change workflows with approval processes

- Photo/document attachment to activities

### 4. Resource Management Integration

- Team assignment interface for INTERNAL activities

- Vendor selection and PO creation for EXTERNAL activities

- Resource conflict detection and resolution

- Workload balancing across team members

## Medium Priority Activities

### 5. Advanced Scheduling Features

- Critical path calculation based on dependencies

- Schedule optimization algorithms

- What-if scenario planning for schedule changes

- Baseline vs current schedule comparison

### 6. Cost Integration

- Connect activities to cost objects for budget tracking

- Earned Value Management (EVM) calculations

- Cost variance analysis and reporting

- Budget reallocation workflows

### 7. Mobile Field Interface

- Mobile-responsive activity updates

- Offline capability for field data entry

- GPS location tracking for activities

- QR code scanning for quick activity access

### 8. Reporting and Analytics

- Activity performance dashboards

- Schedule adherence reports

- Resource utilization analytics

- Predictive completion dates

## Implementation Sequence

Here's the recommended order to tackle these activities:

// 1. First, complete the database schema

// Run: add_actual_fields.sql, add_activity_types.sql

// 2. Update the repository layer

// Add real CRUD operations for activities

// 3. Replace mock data in components

// Connect ActivitiesList to real data

// 4. Add activity creation/editing forms

// Include activity type selection and conditional fields

// 5. Implement dependency management

// Visual dependency editor and validation

// 6. Add progress tracking

// Real-time updates and variance calculations

Copytypescript

Would you like me to help you implement any of these specific activities? I can start with the most critical ones like replacing the mock data with real Supabase integration or completing the database schema migrations.

@Pin ContextActive fileRules